## Slide 1: Test Planning and Estimation
Telerik Software Academy
http://academy.telerik.com
Software Quality Assurance
Notes: Main sources: 1. Foundations of Software Testing ISTQB Certification - chapter 5.2 Test plans, estimates, and strategies 2. Software Testing Foundations - A Study Guide for the ISTQB Certified Tester Exam [2007]

## Slide 2: The Lectors
Snejina Lazarova
  Project Manager
  BI & Reporting Team
Dimo Mitev
  QA Architect
  Backend Services Team

## Slide 3: Table of Contents
Test Planning
Test Prioritization
Entry Criteria
Exit Criteria
Test Estimation
Test Strategy, Test Approach

## Slide 4: Test Planning
Why Do We Need Test Plans and How Can We Use Them?

## Slide 5: The Purpose and Substance of Test Plans
Why Do We Need Test Plans and How Can We Use Them?

## Slide 6: Why Do We Write a Test Plan?
Writing a test plan guides our thinking
  If we can explain something in words, we understand it
    Otherwise there is a good chance we don't
  Forces us to confront the challenges that await us
    Focus our thinking on important topics

## Slide 7: Why Do We Write a Test Plan? (2)
Serves as a vehicle for communicating with other members of the project team
  Testers, peers, managers and other stakeholders
  Using a test plan draft allows team members to leave their notes
    Becomes a record of previous discussions

## Slide 8: Why Do We Write a Test Plan? (3)
Manage change
  Written test plans give us a baseline
    Against it we can measure revisions and changes made
  Test plans should be updated at major milestones
    Helps to keep testing aligned with project needs

## Slide 9: Test Plan Vs. Test Design
Test Plan
  Defines overall testing objectives and approach
  Provides accurate test estimation
Test Design
  Defines what will be tested
  Describes expected results

## Slide 10: Reasons for Planning Tests
Repeatability
  All testers should be able to execute the tests
  Assures all critical elements are tested correctly
  Parts can be executed
Controllability
  Knowledge of test data requirements, expected results, what to run
Coverage
  Ensures adequate coverage
Notes: Domain6_TestPlanning.ppt

## Slide 11: Test Documentation Hierarchy
Test Plan
Direction for overall testing activity
Test Design Specification
Refines Approach, identifies features to be covered
Test Case Specification
Specific input/intended output values
Test Procedures Specification
Test execution steps
Notes: Domain6_TestPlanning.ppt

## Slide 12: Test Plan Templates
Test plans can be made using templates
  E.g., IEEE 829 test plan template
  Helps us remember the important challenges

## Slide 13: Test Plan Templates
Demo
Notes: This demo should be used to describe the typical structure of a test plan

## Slide 14: Elements of a Test Plan
Test Scope
  Defines what will be tested
Test Objectives
  Description of expected (measurable) test result, priority
Assumptions
  Include skill level of testers, budget, starting state of application, tools & equipment availability, etc.
Risk Analysis
  Things that could impact testing ability

## Slide 15: Elements of a Test Plan (2)
Test Design
  Identifies tests to run, stages to test, outlines sequence and timing
Roles & Responsibilities
Test Schedule & Resources
  Major test activities, sequence of tests, estimates, dependence on other activities, people, tools, facilities
Test Data Management
  Methods for preparing test data, backup/rollback procedures, data requirements/sources, any data conditioning/conversion, data security

## Slide 16: Elements of a Test Plan (3)
Test Environment
  Version Control, HW/SW configurations, defect tracking tool, Environment for each kind of testing
Communication Approach
  Meetings, processes, tools, techniques, contact lists
Test Tools
  Automation, performance, verification, defect tracking, test planning, etc.

## Slide 17: Who? What? When? How?
Planning resources is an essential part of test planning
  Often this is related to hard decisions
  Consensus across the team is needed

## Slide 18: What Else Is Important?
A good test plan provides some more answers:
  How precisely should testing be documented
  What metrics should be used
  Entry criteria
  Exit criteria

## Slide 19: Test Prioritization

## Slide 20: Why Should We Prioritize Tests?
Time and budget are never enough
  Not sufficient to execute all planned test cases
Still - as many critical faults should be found as possible
The prioritization rule:
  A premature end of testing should still assure the best possible test result at that actual point in time

## Slide 21: Prioritization Criteria
Criteria for prioritization of test cases may be:
  Usage frequency of a function / probability of failure
  Risk of failure
  Visibility of a failure
  Priority of the requirements
  Customer priorities
  Code complexity
  Project risk

## Slide 22: Entry Criteria
Defining When to Start Testing

## Slide 23: Test Entry Criteria
Test entry criteria define when to start testing
  E.g., at the beginning of a test level or when a set of tests is ready for execution
Entry criteria may cover the following:
  Test environment availability and readiness
  Test tool readiness in the test environment
  Testable code availability
  Test data availability
Notes: ISTQB - Foundation Level Syllabus 2010

## Slide 24: Exit Criteria
Defining When to Stop Testing

## Slide 25: Test Exit Criteria
What is test exit criteria?
  A definition of when testing can be stopped (totally or within a test level)

## Slide 26: Typical Test Exit Criteria
Typically exit criteria may cover the following:
  Thoroughness of measures
    E.g., coverage of code, functionality or risk
  Estimates of defect density or reliability measures
  Cost

## Slide 27: Typical Test Exit Criteria (2)
Typically exit criteria may cover the following:
  Residual risks
    E.g., defects not fixed
    Lack of test coverage in certain areas
  Schedules
    E.g., time to market

## Slide 28: Test Estimation

## Slide 29: Test Estimation
What do we estimate?
  What testing will involve?
  What it will cost?

## Slide 30: Work-breakdown
Test estimation could start with designing a work-breakdown structure
  Identifying the stages, activities and tasks for testing

## Slide 31: Phases of a Test Project
A test project could be broken down into phases
  Planning and control
  Analysis and design
  Implementation and execution
  Evaluating exit criteria and reporting
  Test closure

## Slide 32: Estimation Approaches
Testing effort is usually estimated using two approaches:
  Metrics-based approach
    Using metrics of former or similar projects
    Using typical values
  Expert-based approach
    Consulting with experts and with people who will actually perform the testing

## Slide 33: Co-ordination With the Management
Even the best estimate must be negotiated with management
  Different sides on the project can have different priorities
  Effective negotiations are focused on finding the best balance
    Between quality,
    schedule, budget and features

## Slide 34: Factors Affecting Testing Effort
The testing effort may depend on a number of factors:
  Complexity and size of the product
  Life-cycle model used
  Tools available
  Product documentation available
  How detailed test documentation needs to be done
  Time pressure
  People factors
  Etc.

## Slide 35: Test Strategy and Test Approach

## Slide 36: Test Strategy
What is a test strategy?
  Defines the project's testing objectives and the means to achieve them
  Determines testing effort and costs
  One of the key-responsibilities of the test manager

## Slide 37: What is the Point of Test Strategies?
The main goal of the test strategy is to choose the best test approach
  Optimizing the relation between costs of testing and costs of defects

## Slide 38: Test Approach
What is a test approach?
  Implementation of the test strategy for a specific project
  The testing strategy usually involves a combination of test approaches

## Slide 39: Preventative vs. Reactive Approach
Preventive approaches
  Testers are involved from the beginning:
  Test planning and design start as early as possible
Reactive approaches
  Testers are involved (too) late and a preventive approach cannot be chosen
  Test planning and design starts after the software or system has already been produced

## Slide 40: Analytical vs. Heuristic Approach
Analytical approach
  Based on data and (mathematical) analysis of collected data
Heuristic approach
  Based on experience of experts and/or on rules of thumb
    When no data are available
    When mathematical modeling is too complicated
    When know-how is missing

## Slide 41: Other Approaches
In practice, approaches used are between the extremes of analytical and heuristic – e.g.,:
  Model-based testing
  Risk-based testing
  Reuse-oriented approaches
  Checklist-based (methodical) approaches
  Expert-oriented approaches

## Slide 42: Test Planning and Estimation
Questions?
?
?
?
?
?
?
?
?
?
?
?

## Slide 43: Free Trainings @ Telerik Academy
C# Programming @ Telerik Academy
    csharpfundamentals.telerik.com
  Telerik Software Academy
    academy.telerik.com
  Telerik Academy @ Facebook
    facebook.com/TelerikAcademy
  Telerik Software Academy Forums
    forums.academy.telerik.com